TRIVENI CABS

Week 44 — Premium SEO Plan

Converting the impressions we already have

| Website | www.trivenicabs.in |
| --- | --- |
| Week | 44 — 24 to 30 August 2026 |
| Scope | North India only |
| Pages in scope | All 3,392 — via the template layer |
| Baseline | Search Console, 19 May – 18 Aug 2026 |
| Status | Week 43 live on production since 22 August |

The one-line summary

Week 43 repaired the site. Week 44 converts it. The site is shown to searchers 6.86 million times a quarter and clicked 42,380 times — a click-through rate of 0.62% against an expected 2.2%. The impressions already exist. This week is about turning them into enquiries, and it targets the pages that take bookings.

What Week 43 delivered

| Measure | Before | After |
| --- | --- | --- |
| Booking pages serving "not found" at HTTP 200 | 13 | 0 |
| Pages with duplicate titles | 16 clusters | 0 |
| Titles printing the brand twice | 320 | 0 |
| Titles showing a broken "…" in Google | 906 | 0 |
| Titles cut short by Google | 2,868 | 36 |
| Routes quoting a wrong ₹3,300 fare | 75 | 0 |
| Duplicate booking URLs competing | 47 | 18 |
| Distance pages showing toll costs | 6 | 35 |
| Google Lighthouse — SEO score | — | 100 / 100 |

The largest change — retitling 4.3 million impressions worth of pages so they stop repeating the answer Google already displays — went live on 22 August. Search Console needs four to six weeks before it can say whether that worked. Week 44 does not depend on it and should not be judged on it.

Where the opportunity is

Nine templates were never touched. Every one of them is a page that can take a booking, and together they are the largest measured opportunity on the site.

| Template | Impressions | Clicks | CTR | Position | Headroom |
| --- | --- | --- | --- | --- | --- |
| Railway station taxi | 85,821 | 1,053 | 1.23% | 5.9 | +1,521 |
| Bus — routes, service, stand | 181,099 | 1,543 | 0.85% | 8.8 | +2,984 |
| Tempo traveller (all types) | 116,669 | 2,048 | 1.76% | 9.9 | +868 |
| Bus stand taxi | 59,723 | 502 | 0.84% | 6.8 | +1,289 |
| Sightseeing | 47,097 | 654 | 1.39% | 10.5 | +758 |
| Airport service | 44,563 | 361 | 0.81% | 20.0 | +975 |
| Taxi fare | 42,963 | 334 | 0.78% | 8.7 | +954 |
| City hub pages | 81,095 | 1,186 | 1.46% | 22.3 | +841 |
| Local taxi | 20,809 | 336 | 1.61% | 14.3 | +288 |
| TOTAL — 331 pages | 679,839 | 8,017 | 1.18% |  | +10,478 |

Roughly +10,500 additional clicks a quarter, all of it booking-intent traffic. Someone searching for a taxi at a railway station is not browsing — they are standing there with luggage.

Three different problems, not one

1. Ranks well, does not get clicked — fixable this week

Railway station pages rank 5.9. Bus stand pages rank 6.8. One page sits at position 4.5 and converts at 0.58%, where 8% would be normal. These pages are already being seen; they are simply not being chosen. That is fixable in days, not quarters.

2. Does not rank at all — months, not days

Airport service averages position 20. City hub pages average 22 — Dehradun sits at 38, Varanasi at 32. A city hub is the page that should own "cab service in Dehradun", the most valuable query in that city, and it is on page four. This needs content depth and authority, and it will not show inside Week 44.

3. May be aimed at the wrong customer — settle before spending

Bus pages are the largest block at 181,099 impressions, and one ranks sixth while converting at 0.17%. That is the signature of an answer nobody wanted. Someone searching "Delhi to Mussoorie bus" probably wants a ticket and a timetable; we charter 22 to 56 seater buses. If that is what is happening, no rewrite rescues those pages and they should be repositioned toward group charter instead. This must be confirmed before a rupee is spent on them.

Covering all 3,392 pages

The brief is the whole site, and that is right. Two facts shape how it is done.

First, the site is template-driven, and that is its great advantage. In Week 43 a single change corrected 906 page titles at once; another corrected every fare on the site. Fixing a template covers every page of that type automatically — all 269 tempo pages, not only the 108 with measurable traffic. Full coverage is achieved through the template layer, and that is how this plan is built.

Second, and less comfortable:

|  | Pages | Impressions | Share of visibility |
| --- | --- | --- | --- |
| Top 1,000 pages | 1,000 | 6,805,696 | 99.2% |
| Every other page | ~2,392 | 58,236 | 0.8% |

Seventy-one per cent of the pages produce eight-tenths of one per cent of the visibility — fewer than 16 impressions each per quarter, about one every six days. Optimising a page nobody can find does not create traffic. Those pages need a different question: not "how do we improve this" but "why can this not be found".

The 777 vehicle pages — a correction

An earlier draft of this plan called the three vehicle templates the biggest duplication problem on the site and recommended consolidating 777 pages down to 259. That recommendation is withdrawn, and the reason matters.

The structural fact is real: Tempo Traveller, Force Urbania and Maharaja Tempo Traveller cover exactly the same 259 cities and routes.

| Template | Pages built | Pages with measured traffic |
| --- | --- | --- |
| Tempo Traveller | 269 | 108 |
| Force Urbania | 259 | 0 |
| Maharaja Tempo Traveller | 259 | 0 |

Those zeros were read as Google picking one template and discarding the other two. They mean nothing of the sort. The Search Console data runs to 18 August; both templates went live around three days ago. They did not exist when the data was collected. A page cannot appear in measurements taken before it was published.

The same error invalidated a second conclusion — that nobody searches for "Force Urbania" or "Maharaja". We could not have ranked for those terms, because the pages were not live. That measured our absence, not the market.

Recommended action: measure, do not cut.

Re-pull Search Console in four to six weeks — filtered to the two new templates, with a window starting after their deploy date.

If they earn their own impressions — the strategy works — keep it and expand.

If they earn nothing and Tempo holds steady — no demand for the brand names; make them vehicle-detail pages linked from the category template instead of parallel city sets.

If they earn something and Tempo falls — genuine cannibalisation, and consolidation becomes the answer.

Nothing should be retired before that data exists. Retiring 518 live pages on a measurement taken before they were published would have been a serious mistake, and this plan came close to recommending it.

One template this does not excuse: Event Transportation was published on 2 August, the same day as Toll Cost and Railway Station Taxi. Those two now have measurable traffic on 100% and 79% of their pages, at positions 4.9 and 5.9. Event Transportation has traffic on 2 of 129 pages at position 39.5. Same publication date, same chance to be indexed, opposite result — so newness does not explain it.

Uplifting the remaining pages — and a surprise

The obvious explanation for an invisible page is that nothing links to it. We crawled all 3,392 pages and counted. The opposite is true.

| Template | Pages linking to it | Pages with traffic | Position |
| --- | --- | --- | --- |
| Toll cost | 178 (5% of site) | 100% | 4.9 |
| Railway station taxi | 34 (1% of site) | 79% | 5.9 |
| One way cab | 3,392 (100%) | 13% | 20.9 |
| Round trip | 3,392 (100%) | 10% | 45.5 |
| Event transportation | 3,392 (100%) | 2% | 39.5 |

The two best-performing templates on the site have the fewest internal links. The difference is what kind of link it is. Round trip, one way cab and event transportation sit in the footer, so they appear on every page as boilerplate. Toll cost has no footer link at all — its links come from inside relevant content, on the distance guides and the homepage rate section.

Sitewide footer links are worth almost nothing. A contextual link from a page about the same subject is worth a great deal. So "uplift the remaining pages" does not mean adding them to the footer — they are already there.

The order of work follows from that:

Resolve the 777-page duplication first — no linking strategy rescues a page whose problem is two identical siblings.

Build contextual links from pages that already rank — the distance guides rank 7–8 and carry 2.9 million impressions; the toll pages rank 4.9. Those are the equity sources.

Check demand before rewriting — event transportation has 129 pages and traffic on two. Confirm people search for it in these cities before investing in content. The answer may be that the pages are fine and the market is small.

Then content depth — only on the templates that survive the three questions above.

The week

| Day | Focus | Deliverable |
| --- | --- | --- |
| Monday | Diagnosis — five Search Console page exports | Written diagnosis with supporting queries |
| Tue–Wed | Rewrite station, bus stand, taxi fare and tempo around the arrival moment | Templates live, before/after table |
| Thursday | Airport service and city hubs — content depth and contextual links | Linking plan implemented |
| Friday | 15 short-route booking pages; blog call-to-action audit | Pages live, verified CTA map |
| Saturday | Peak season — strengthen the Oct–Dec pages while they can still rank | Seasonal audit, links live |
| Sunday | Automated checks, rank tracking, outcome report | Week 44 report |

What we need from you

One of these blocks the largest piece of work in the plan.

Five Search Console exports (blocking) — Performance → Pages → select page → Queries, for five named pages. Without these we would be rewriting 331 pages on a guess, and guessing is how the duplicate-URL problem we spent Week 43 undoing was created.

A decision on the 777 vehicle pages — consolidate, differentiate, or leave.

The fare question — one journey is currently quoted at three different prices across the site (₹660, ₹2,365 and a third figure) because three datasets disagree.

A full-day rate card — so round-trip fares stop being calculated as double the one-way, which can exceed your own published full-day rate.

Search Console housekeeping — resubmit the sitemap and request indexing for the 22 consolidated URLs and the repaired booking pages.

How to judge the week

| Measure | Today | Target |
| --- | --- | --- |
| Nine service templates — click-through rate | 1.08% | 2.5% |
| Their clicks per quarter | 3,240 | 7,500 |
| Distance pages with no way to book | 15 | 0 |
| Seasonal pages linked from ranking content | 1 of 5 | 5 of 5 |
| Automated SEO check — errors | 0 | 0 |
| Automated SEO check — warnings | 133 | under 40 |
| Bus intent question | open | answered in writing |

Deliberately not judged on the distance and blog pages. That work went live on 22 August and reports back in late September. Reading it sooner would be reading noise.

Honest expectation

The nine service templates are the most winnable thing on this site: 679,839 impressions, most of them already ranking in the top ten, converting at a third of what those positions deserve. If Monday’s exports confirm the diagnosis, +4,000 to +5,000 clicks a quarter of booking-intent traffic is realistic inside the month.

The airport and city hub work will not show in Week 44, and probably not in Week 45. Anyone promising otherwise is selling something.

The Week 43 retitling of 4.3 million impressions is the largest bet placed so far and reports back in late September. At the conservative end of the model that alone is +31% sitewide.

None of this requires building more pages. The site already has 6.86 million impressions. The work is converting them.